🏗 FULL PRODUCT STRUCTURE

Your platform has 3 major systems:

1️⃣ Drawing Engine (Procreate-like)
2️⃣ AI Enhancement Engine
3️⃣ Social Network + Web Platform

We’ll build them in the correct order.

🗓 6-Month Master Roadmap

🟢 Month 1 – Foundations + System Architecture

🎯 Goal: Set the infrastructure correctly

Week 1

- Choose stack

- Design database schema

- Define product architecture

Recommended stack:

Frontend:

- React

- Canvas API / Konva.js

- WebGL later

Backend:

- FastAPI (Python)

- PostgreSQL

- Redis

Storage:

- S3 / Cloud storage

Week 2

- Authentication system

- User model

- Upload system

- Basic profile page

Deliverable:
Users can sign up and upload images.

Week 3

- Feed structure

- Follow system

- Like & comment system

Deliverable:
Minimal social network works.

Week 4

- Image storage optimization

- Basic moderation logic

- Basic UI styling

Now you have:

Instagram for paintings (without drawing yet)

🟡 Month 2 – Drawing Engine (Basic Version)

🎯 Goal: Build MVP Procreate-like canvas

Week 5

- Canvas component

- Brush tool

- Color picker

- Brush size slider

- Undo/redo stack

Week 6

- Zoom & pan

- Eraser tool

- Save as image

Week 7

- Layer system (basic)

- Multiple layers array

- Toggle visibility

- Opacity control

This is the hardest part technically.

Week 8

- Export layered format (JSON)

- Improve brush smoothing

- Stroke interpolation

Now you have:

Web drawing tool like basic Procreate.

🔵 Month 3 – Advanced Drawing Engine

Week 9

- Blend modes

- Smudge tool

- Pressure simulation (tablet)

Week 10

- WebGL brush optimization

- Performance improvements

Week 11

- Speedpaint replay recording

Week 12

- Polish UX

Now your platform has:

Serious browser-based painting app.

🟣 Month 4 – AI Enhancement System

Now integrate your AI idea.

Week 13

- OpenCV enhancement pipeline

- Perspective correction

Week 14

- Super-resolution (Real-ESRGAN)

- Denoising

Week 15

- Adaptive AI pipeline

Week 16

- API endpoint:

POST /enhance

Now users can:

- Upload photo

- Get improved painting

🔴 Month 5 – Social + Creator Economy

Week 17

- Art challenges

- Trending algorithm

Week 18

- Private messaging

- Notifications

Week 19

- Collaboration rooms (real-time drawing)

This is advanced (WebSockets).

Week 20

- Marketplace for brushes

Now your platform becomes:

Creative ecosystem

🟠 Month 6 – Optimization + Deployment

Week 21

- Dockerize backend

- GPU server setup

Week 22

- Performance testing

- Do cyber

- Security audit (you like cybersecurity 😉)

Week 23

- Beta testing with 10–20 artists

Week 24

- Launch v1

🧠 Important Strategic Advice

Build in this order:

- Social foundation

- Basic drawing

- Improve drawing

- AI system

- Advanced social

Because:

If drawing engine fails → project fails.
If social fails → users leave.

⚡ Real Difficulty Analysis

Drawing engine = hardest technical part
AI enhancement = medium (using pretrained models)
Social network = heavy but standard

💡 If You Want to Be Smart

Start with:

Version 1:

- Basic drawing

- Upload

- Profile

- Feed

Launch early.

Then add AI.

🚀 Honest Question

Do you want to:

Tell me which path you want — and I’ll redesign the roadmap strategically.

🎯 Goal

Create an algorithm that:

- Learns what each user likes

- Understands artwork content

- Adapts feed dynamically

- Improves over time

🧠 There Are 3 Levels of Recommendation Systems

🟢 Level 1 — Basic Rule-Based (Month 2–3)

Start simple.

Store per user:

- Liked posts

- Viewed posts

- Time spent per post

- Followed artists

Algorithm:

Score(post) =

+ 3 * similarity_to_liked

+ 2 * from_followed_user

+ 1 * trending_score

Sort by score.

Similarity can be:

- Same tags

- Same category (landscape, anime, portrait)

- Same color palette

🟡 Level 2 — Content-Based Filtering (Month 4–5)

Now we add AI.

Use a pretrained model like:

- ResNet

- CLIP

Extract feature vector (embedding) for each painting.

Each image becomes:

[0.123, -0.82, 0.55, ...]

Then:

User preference vector = average embedding of liked posts.

To rank posts:

cosine_similarity(user_vector, post_vector)

This makes feed personalized visually.

Very powerful.

🔵 Level 3 — Hybrid AI System (Advanced)

Combine:

- Content-based filtering

- Collaborative filtering

- Behavior analysis

Now algorithm considers:

- Similar users

- Trending

- Interaction patterns

- Time-of-day behavior

This is Instagram-level logic.

🏗 Updated 6-Month Schedule (With Recommendation Engine)

🗓 Month 1–2

✔ Social base
✔ Drawing engine MVP

🗓 Month 3

✔ Add interaction tracking system

Track:

- Like

- Save

- Comment

- View duration

- Scroll behavior

Store in PostgreSQL.

🗓 Month 4

✔ Implement Level 1 recommender

- Tag-based scoring

- Follow boost

- Trending boost

🗓 Month 5

✔ Add AI embedding system

Pipeline:

- When image uploaded → generate embedding

- Store embedding in DB

- Compute user preference vector

- Rank feed using cosine similarity

🗓 Month 6

✔ Hybrid scoring system
✔ Weight tuning
✔ A/B testing

🧠 Algorithm Architecture

When user opens feed:

1. Get candidate posts

2. Filter blocked/muted

3. Compute score for each:

score =

w1 * content_similarity

+ w2 * follow_score

+ w3 * trending_score

+ w4 * recency

+ w5 * collaborative_score

4. Sort descending

5. Return top N

Weights adjustable.

💾 Data You Must Track

User table:

- id

- embedding_vector

- preference_vector

Post table:

- id

- embedding_vector

- tags

- created_at

- engagement_score

Interaction table:

- user_id

- post_id

- action_type

- timestamp

- dwell_time

🚀 Advanced Future Version

You can later train:

- Neural collaborative filtering model

- Transformer-based sequence recommender

- Reinforcement learning feed optimizer

But don’t start there.

🔥 Real Advice

Start simple.

Most startups fail because they try to build Instagram AI from day one.

Your correct order:

- Rule-based feed

- Add embedding similarity

- Hybrid system

- Optimize

🎯 Now Important Question

Do you want the recommendation system to optimize for:

- 🎨 Artistic style similarity?

- 📈 Engagement maximization?

- 🧠 User artistic growth?

- 💰 Monetization?

Because the objective changes the algorithm design.

Tell me your vision —
and I’ll design the recommendation system strategically for that goal.